QROAD

Metro Manila SME Sales Intelligence System

Development Work Order and Technical Requirements Specification

Google Maps Platform / Places API-Based Lead Database and CRM

| Document Type | Development Work Order |
| --- | --- |
| Prepared For | QROAD Development Team |
| Business Owner | QROAD |
| Target Market | Metro Manila, Philippines |
| Version | 1.0 |
| Date | 13 July 2026 |

Primary Input File

Metro_Manila_Major_Commercial_Roads_EN.xlsx

Confidentiality This document contains QROAD business logic, lead-scoring rules, database requirements, and sales-process specifications. It is intended only for the assigned development team and authorized project stakeholders.

# Document Control

| Item | Description |
| --- | --- |
| Project Name | Metro Manila SME Sales Intelligence System |
| Project Purpose | Build a searchable and continuously enriched SME lead database for QROAD marketing, Voucher Hunt, loyalty, advertising, influencer, e-commerce, and digital transformation sales. |
| Initial Geography | Metro Manila: 16 cities and Pateros, prioritized by major commercial roads and commercial districts. |
| Initial Target Verticals | Restaurants, cafés, beauty salons, skin clinics, dental clinics, veterinary clinics, gyms, boutiques, pet businesses, and selected local service businesses. |
| Primary External Data Source | Google Maps Platform - Places API (New), with optional Places Aggregate API for density/count analysis. |
| Primary Internal Data Source | Metro_Manila_Major_Commercial_Roads_EN.xlsx |
| Recommended Core Stack | Next.js, FastAPI or Node.js, PostgreSQL, Redis, background job queue, n8n, OpenAI API, and object storage. |
| Document Status | Approved for technical estimation and implementation planning. |

## Change Management

Any change to Google API fields, scoring weights, franchise thresholds, search-zone density, data-retention rules, or outbound communication logic must be configurable from the Admin panel whenever practical. Hard-coded business rules should be avoided unless explicitly approved.

## Interpretation of Requirements

MUST / SHALL: mandatory for MVP acceptance.

SHOULD: strongly recommended and expected unless a technical constraint is documented.

MAY: optional enhancement that can be implemented after the MVP.

# Table of Contents

1. Project Background and Business Objective

2. Project Scope and Deliverables

3. Target Users and Roles

4. End-to-End System Architecture

5. Seed Data and Search-Zone Management

6. Google Maps Platform and Places API Integration

7. SME Discovery and Data Enrichment Workflow

8. Franchise and Large-Chain Exclusion Logic

9. Database Design

10. Digital Marketing Audit and AI Analysis

11. Lead Scoring and Service Recommendation Engine

12. Sales CRM Requirements

13. User Interface Requirements

14. Automation and Background Jobs

15. Security, Privacy, Compliance, and Data Governance

16. Logging, Monitoring, Cost Control, and Reliability

17. API and Integration Requirements

18. Testing and Quality Assurance

19. Development Phases and Milestones

20. Acceptance Criteria

21. Final Deliverables

Appendices: Sample Requests, Status Values, Scoring Example, and References

# 1. Project Background and Business Objective

QROAD intends to create a proprietary SME sales intelligence platform for Metro Manila. The platform will identify locally owned businesses and small local chains located in major commercial areas, remove large national and international franchises, enrich each business with official contact and digital-presence information, evaluate its marketing needs, recommend suitable QROAD services, and manage the full sales process in a CRM.

Core Business Principle The Google Maps Platform shall be used primarily for business discovery and current place-reference data. QROAD’s proprietary database shall contain QROAD-generated classifications, independent research, contact-verification records, marketing audit results, lead scores, service recommendations, sales notes, and CRM activities.

## 1.1 Business Goals

Create a high-quality and scalable database of non-franchise SMEs in Metro Manila.

Reduce manual lead research by automatically discovering businesses by city, commercial road, commercial district, and business category.

Prioritize businesses with a high probability of purchasing QROAD digital marketing services.

Generate a clear reason for contact: identified digital weakness, growth opportunity, or suitable QROAD service.

Support sales outreach through phone, email, website contact forms, Facebook, Instagram, Messenger, and other official business channels.

Measure the complete funnel from discovered lead to qualified lead, meeting, proposal, and contract.

## 1.2 Initial Success Targets

| Metric | MVP Target | Notes |
| --- | --- | --- |
| Geographic coverage | 8 priority commercial clusters | Makati, BGC, Ortigas, Tomas Morato/Timog, BF Homes, Alabang, Greenhills, and Kapitolyo. |
| Initial business records | 5,000 SME candidates | After duplicate consolidation; excluded franchises shall remain in a separate exclusion log. |
| Primary verticals | 6 | Restaurant, café, beauty salon, skin clinic, dental clinic, veterinary clinic. |
| Verified contact coverage | At least 50% | At least one official contact channel per qualified business. |
| Lead-score coverage | 100% of qualified leads | Every qualified lead shall receive a score and recommendation. |
| CRM traceability | 100% | Every status change and contact activity shall be auditable. |

# 2. Project Scope and Deliverables

## 2.1 In Scope for MVP

Import and manage the Metro Manila commercial-road Excel file.

Create map-based search zones and search points along commercial roads.

Run Google Places API (New) searches by zone and business category.

Store Place IDs and maintain API refresh timestamps.

Deduplicate business records by Place ID, normalized business name, address, phone number, website domain, and proximity.

Detect and exclude large franchises and large chains.

Retain local multi-branch SMEs as qualified targets where appropriate.

Collect and verify official website, phone, business email, social links, contact forms, and public business channels.

Run rule-based and AI-assisted digital marketing audits.

Calculate lead scores and recommended QROAD services.

Provide CRM pipeline, activity history, assignment, filtering, exporting, and reporting.

Provide admin configuration for search settings, categories, scoring weights, franchise rules, and API budgets.

## 2.2 Out of Scope for MVP

Automated mass messaging through personal mobile numbers or personal social accounts.

Unauthorized scraping of Google Maps pages or bypassing Google API restrictions.

Collection of sensitive personal information.

Automated purchase of advertising on behalf of a lead.

Full proposal generation and e-signature workflow; these may be Phase 2 features.

Full Facebook, Instagram, or TikTok private data access without approved platform permissions.

## 2.3 Expected Deliverables

| Deliverable | Required Output |
| --- | --- |
| Web application | Responsive admin and sales CRM web application. |
| Backend services | API server, workers, schedulers, enrichment services, and scoring services. |
| Database | PostgreSQL schema, migrations, seed data, and indexes. |
| Google integration | Places API (New) and optional Places Aggregate API integration. |
| AI integration | Structured digital audit and recommendation generation. |
| Deployment | Production-ready cloud deployment, environment configuration, monitoring, and backup. |
| Documentation | Architecture, setup, API, database, admin, operations, and troubleshooting guides. |
| QA package | Test cases, test results, performance checks, and acceptance checklist. |

# 3. Target Users and Roles

| Role | Main Permissions | Restrictions |
| --- | --- | --- |
| Super Admin | All settings, API configuration, user management, scoring weights, franchise rules, exports, deletions, audit logs. | No restrictions. |
| Data Manager | Manage search zones, categories, import files, run searches, review duplicates, approve SME classifications. | Cannot manage billing credentials or delete audit logs. |
| Sales Manager | View all leads, assign owners, change pipeline status, review performance, approve exclusions. | Cannot change API credentials or core data-retention policy. |
| Sales Representative | View assigned leads, add activities, update contact status, add notes, schedule follow-up, record outcomes. | No bulk export unless granted. |
| Researcher | Enrich websites, social channels, emails, contact forms, and audit data. | Cannot send communications or change contract outcome. |
| Read-Only Executive | Dashboard and reports. | No editing. |

## 3.1 Permission Requirements

Role-based access control (RBAC) is mandatory.

Bulk export, bulk deletion, API credential access, and scoring-rule changes require explicit permission.

All material user actions must be recorded in an immutable audit log.

Sensitive configuration values must never be exposed to the browser or application logs.

# 4. End-to-End System Architecture

Metro Manila Commercial Roads Excel ¦ v Search Zone Generator ¦ v Google Places API / Aggregate API ¦ v Candidate Place Reference DB ¦ v Deduplication + Chain Classification ¦ v Website / Social / Contact Enrichment ¦ v Digital Audit + AI Analysis ¦ v Lead Score + QROAD Service Recommendation ¦ v Sales CRM ¦ v Contact, Follow-up, Proposal, Win/Loss Reporting

## 4.1 Recommended Technology Stack

| Layer | Recommended Technology | Requirement |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Responsive web UI, map view, tables, dashboards, admin screens. |
| Backend | FastAPI (Python) or NestJS/Node.js | REST API, authentication, business rules, orchestration. |
| Database | PostgreSQL | Primary transactional and analytical database. |
| Spatial capability | PostGIS | Recommended for road geometry, search points, radius checks, and duplicate proximity. |
| Cache / rate control | Redis | Job locks, rate limiting, API response control, short-lived queues. |
| Background processing | Celery/RQ, BullMQ, or cloud queue | Search, refresh, enrichment, audit, and scoring jobs. |
| Workflow automation | n8n | Optional orchestration for notifications and business workflows. |
| AI | OpenAI API | Structured audit, classification support, service recommendation, and sales rationale. |
| Object storage | S3-compatible storage | Import files, exports, screenshots generated by QROAD, and audit artifacts. |
| Deployment | Docker + managed cloud services | Separate dev, staging, and production environments. |

## 4.2 Architectural Principles

External API calls shall be asynchronous and resumable.

Every external response shall have request metadata, timestamp, status, cost category, and retry history.

All business rules shall be modular and testable.

Google-derived data and QROAD-generated data shall be distinguishable at field or record level.

The application shall tolerate partial enrichment failures without losing the base lead record.

# 5. Seed Data and Search-Zone Management

## 5.1 Input File

The initial seed file is Metro_Manila_Major_Commercial_Roads_EN.xlsx. The importer shall map city, commercial road, commercial area, business characteristics, priority, and reference information into normalized search-zone records.

## 5.2 Required Search-Zone Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| zone_id | UUID | Yes | Internal search-zone identifier. |
| city | Text | Yes | City or municipality. |
| commercial_area | Text | Yes | Commercial district or local cluster. |
| road_name | Text | Yes | Primary commercial road. |
| priority | Enum | Yes | A+, A, B+, B, C. |
| geometry | LineString / Polygon | Recommended | Road segment or commercial-area boundary. |
| search_interval_m | Integer | Yes | Distance between generated search points. |
| search_radius_m | Integer | Yes | Radius for a Nearby Search point. |
| enabled | Boolean | Yes | Whether scheduled discovery is active. |
| last_scanned_at | Timestamp | No | Last completed discovery run. |

## 5.3 Search-Point Generation Rules

| Commercial Density | Point Interval | Suggested Radius | Examples |
| --- | --- | --- | --- |
| Very high | 200-300 m | 250-400 m | BGC, Makati CBD, Ortigas CBD |
| High | 300-500 m | 400-600 m | Tomas Morato, BF Homes, Greenhills |
| Medium | 500-800 m | 500-800 m | General commercial roads |

The admin must be able to override the interval and radius per zone. Search points shall be generated from road geometry when available. If geometry is unavailable, manual latitude/longitude points must be supported.

## 5.4 Search Coverage Controls

Prevent duplicate searches for the same zone, category, and scan version.

Allow manual re-scan, scheduled re-scan, and incremental refresh.

Display estimated API calls before executing a batch.

Support pause, resume, cancel, retry, and partial completion.

Track search coverage percentage by zone and category.

# 6. Google Maps Platform and Places API Integration

Implementation Rule Use Places API (New), not legacy Places endpoints. Google API behavior, available fields, SKU classifications, quotas, and prices may change. The development team must verify the official documentation and the active Google Cloud billing configuration immediately before production launch.

## 6.1 Google Cloud Setup

1. Create a dedicated Google Cloud project for this system.

2. Enable billing and configure billing alerts and usage budgets.

3. Enable Places API (New). Enable Places Aggregate API only if approved for Phase 1.

4. Create separate API credentials for development, staging, and production.

5. Restrict credentials by API, server IP, service account, or the strongest applicable control.

6. Store credentials in a secrets manager. Do not store them in source code, frontend code, or public environment files.

## 6.2 Discovery Strategy

| Method | Primary Use | Required Behavior |
| --- | --- | --- |
| Nearby Search (New) | Systematic grid/radius discovery around generated search points. | Use includedTypes, locationRestriction.circle, maxResultCount, rankPreference, and a minimal field mask. |
| Text Search (New) | Road-name, commercial-district, and natural-language queries. | Use textQuery, locationRestriction or locationBias, includedType where useful, pageSize, and pageToken. |
| Place Details (New) | Fetch selected details for qualified or review-stage candidates. | Use Place ID and staged field masks. |
| Places Aggregate API | Optional area-density count and Place ID retrieval. | Use counts to refine grid density. Place IDs are returned only when matching count is 100 or fewer. |

## 6.3 Nearby Search Requirements

Nearby Search (New) is a POST request to https://places.googleapis.com/v1/places:searchNearby.

A response field mask is mandatory.

maxResultCount must be between 1 and 20. The system shall default to 20 unless cost or quality testing indicates otherwise.

Nearby Search (New) does not provide the same pagination pattern as Text Search. Therefore, search-zone density and overlapping search points are necessary for broader coverage.

The system shall support POPULARITY and DISTANCE ranking. For systematic coverage, DISTANCE should be tested alongside POPULARITY.

POST https://places.googleapis.com/v1/places:searchNearby Headers: X-Goog-Api-Key: ${GOOGLE_MAPS_API_KEY} X-Goog-FieldMask: places.id Body: { "includedTypes": ["restaurant"], "maxResultCount": 20, "rankPreference": "DISTANCE", "locationRestriction": { "circle": { "center": {"latitude": 14.553, "longitude": 121.024}, "radius": 450 } } }

## 6.4 Text Search Requirements

Text Search (New) is a POST request to https://places.googleapis.com/v1/places:searchText.

The system shall use pageSize from 1 to 20; default 20.

If nextPageToken is returned, the next request shall pass it as pageToken while keeping all other query parameters unchanged.

Example queries: "restaurant in Aguirre Avenue BF Homes Parañaque" and "beauty salon in Poblacion Makati".

Text Search results are not guaranteed to be identical across repeated calls; the system shall keep discovery-run metadata and deduplicate by Place ID.

POST https://places.googleapis.com/v1/places:searchText Headers: X-Goog-Api-Key: ${GOOGLE_MAPS_API_KEY} X-Goog-FieldMask: places.id,nextPageToken Body: { "textQuery": "cafe in Tomas Morato Avenue, Quezon City", "pageSize": 20, "languageCode": "en", "regionCode": "PH" }

## 6.5 Staged Field-Mask Strategy

| Stage | Purpose | Preferred Fields | Cost-Control Rule |
| --- | --- | --- | --- |
| Stage 1 | ID discovery | places.id and nextPageToken where applicable | Do not request names, ratings, phone, website, photos, reviews, or hours. |
| Stage 2 | Basic classification | id, displayName, formattedAddress, location, types, primaryType, businessStatus, googleMapsUri | Call only for new Place IDs or records requiring refresh. |
| Stage 3 | Contact qualification | nationalPhoneNumber, internationalPhoneNumber, websiteUri | Call only after franchise screening and qualification. |
| Stage 4 | Commercial scoring | rating, userRatingCount, priceLevel, regularOpeningHours if approved | Use only when the scoring benefit justifies the higher SKU. |
| Stage 5 | Optional atmosphere | reviews, photos, summaries, service attributes | Not included in MVP unless separately approved. |

Cost-Control Requirement Google bills a request according to the highest applicable SKU triggered by the requested field set. Therefore, each stage must use a separate minimal field mask. The system must log the field mask and estimated billing category for every request.

## 6.6 Google Data Storage and Refresh

Place IDs may be stored indefinitely and shall be the primary durable Google reference key.

Other Google Maps content must be handled according to the applicable Google Maps Platform terms, caching restrictions, attribution requirements, and current policies.

Store google_last_fetched_at, source_method, source_request_id, field_mask, and refresh_due_at.

Keep QROAD-generated classification, sales notes, independent contact research, audit results, and CRM activities as separate proprietary data.

Do not build the system as an unauthorized permanent copy of Google Maps content.

# 7. SME Discovery and Data Enrichment Workflow

## 7.1 Required Workflow States

DISCOVERED -> BASIC_DETAILS_PENDING -> CHAIN_SCREENING -> EXCLUDED_FRANCHISE / MANUAL_REVIEW / SME_CANDIDATE -> CONTACT_ENRICHMENT -> DIGITAL_AUDIT -> SCORED -> QUALIFIED -> READY_FOR_SALES

## 7.2 Discovery Job

1. Load enabled search zones and active target categories.

2. Generate or load search points.

3. Estimate calls and check the daily/monthly budget guardrail.

4. Execute Nearby Search and/or Text Search using the Stage 1 field mask.

5. Upsert Place ID references.

6. Create a discovery event with zone, category, point, request parameters, timestamps, result count, and errors.

7. Queue only new or stale Place IDs for Stage 2 details.

## 7.3 Contact and Digital Enrichment

| Data Item | Preferred Source | Verification Rule |
| --- | --- | --- |
| Phone | Place Details or official website | Store source and verification date; normalize to E.164 where possible. |
| Website | Place Details, official social page, or direct research | Canonicalize domain; follow redirects; record final domain. |
| Business email | Official website contact page or public business profile | Do not infer personal emails. Mark confidence and source URL. |
| Facebook | Official website link or verified public business page | Store canonical page URL and last verified date. |
| Instagram | Official website link or verified public account | Store handle and canonical URL. |
| TikTok | Official website or verified public business account | Store handle and canonical URL. |
| Messenger / WhatsApp | Official public business channel | Store only when publicly presented by the business. |
| Contact form | Official website | Store the contact-page URL and availability status. |

## 7.4 Enrichment Confidence

| Confidence | Meaning |
| --- | --- |
| Verified | Confirmed on official website, official page, or direct business communication. |
| High | Strong match across business name, address, domain, and social links. |
| Medium | Likely match but requires manual review. |
| Low | Unconfirmed; shall not be used for automated outreach. |

## 7.5 Duplicate Consolidation

Exact Place ID match: merge automatically into one business-location record.

Same normalized name + same address: high-confidence duplicate.

Same website domain + close coordinates: likely branch of the same brand, not necessarily duplicate.

Same phone number + close coordinates: manual or automatic merge based on confidence threshold.

Near-identical name + distance under configured threshold: manual review if Place IDs differ.

Never delete source records silently; keep merge history and original identifiers.

# 8. Franchise and Large-Chain Exclusion Logic

## 8.1 Classification Categories

| Classification | Definition | Sales Treatment |
| --- | --- | --- |
| INDEPENDENT_SME | One known location or independently owned local business. | Highest standard target priority. |
| LOCAL_SME_CHAIN | Typically 2-5 locations and locally controlled. | Keep; often a high-value target. |
| MANUAL_REVIEW_CHAIN | Estimated 6-9 locations or unclear ownership. | Review before sales qualification. |
| LARGE_CHAIN | 10 or more detected locations, subject to configurable thresholds. | Exclude from normal SME campaigns unless manually approved. |
| KNOWN_FRANCHISE | Brand or franchise matched against the exclusion master. | Exclude automatically. |
| UNKNOWN | Insufficient evidence. | Queue for research. |

## 8.2 Franchise Exclusion Master

Create a configurable franchise and large-brand master table. Initial entries should include major Philippine and international restaurant, café, retail, beauty, convenience, pharmacy, hotel, and service chains. Do not hard-code the list in application code.

| Field | Description |
| --- | --- |
| brand_id | Internal brand identifier. |
| canonical_brand_name | Official normalized brand name. |
| aliases | Alternative spellings, abbreviations, punctuation variants, and common local names. |
| official_domains | Known official domains and subdomains. |
| category | Restaurant, café, retail, beauty, pharmacy, etc. |
| classification | Known franchise, large chain, local chain, or allowlist. |
| country_scope | Philippines, global, or specified regions. |
| active | Enable or disable rule. |
| review_notes | Evidence and review history. |

## 8.3 Business-Name Normalization

Convert to lowercase.

Normalize Unicode and remove non-essential punctuation.

Remove branch labels such as Branch, Store, Outlet, and location suffixes only after preserving the original name.

Remove recognized city, district, mall, barangay, and street suffixes when used as branch identifiers.

Normalize whitespace and common abbreviations.

Generate normalized_name, brand_candidate_name, and branch_label as separate fields.

Original: ABC Café - BGC High Street Branch Normalized: abc cafe Branch: bgc high street Original: ABC CAFE MAKATI Normalized: abc cafe Branch: makati

## 8.4 Chain Detection Signals

| Signal | Example | Suggested Weight |
| --- | --- | --- |
| Known franchise blacklist | Brand alias or official domain match | Very high |
| Normalized-name location count | Same normalized brand found in multiple locations | High |
| Official domain cluster | Multiple locations share the same corporate domain | High |
| Brand social account | Official account lists many branches | Medium to high |
| Mall tenant repetition | Same brand found in many major malls | Medium |
| Address / phone reuse | Same corporate contact details | Medium |

## 8.5 Configurable Thresholds

| Detected Location Count | Default Classification | Admin Action |
| --- | --- | --- |
| 1 | INDEPENDENT_SME | Automatic |
| 2-5 | LOCAL_SME_CHAIN | Automatic unless blacklist match |
| 6-9 | MANUAL_REVIEW_CHAIN | Manual review |
| 10+ | LARGE_CHAIN | Automatic exclusion, reversible by authorized user |

Important Sales Rule Do not exclude local businesses merely because they have several branches. A locally controlled business with 2-5 branches may be one of the highest-value QROAD prospects because it has budget, repeatable marketing needs, and faster decision-making than a large corporation.

# 9. Database Design

## 9.1 Core Entity Model

search_zones 1---N search_points search_zones 1---N discovery_runs search_points 1---N discovery_requests places 1---N business_locations businesses 1---N business_locations businesses 1---N contacts businesses 1---N social_accounts businesses 1---N digital_audits businesses 1---N lead_scores businesses 1---N service_recommendations businesses 1---N crm_activities businesses 1---N opportunities users 1---N assigned_businesses

## 9.2 Required Tables

| Table | Purpose |
| --- | --- |
| search_zones | City, commercial area, road, geometry, priority, scan configuration. |
| search_points | Generated coordinates and radius for API discovery. |
| discovery_runs | Batch execution, progress, cost estimate, status, and coverage. |
| discovery_requests | Each Google request, parameters, field mask, response metadata, retry history. |
| google_place_references | Place ID, fetch timestamps, status, and source method. |
| businesses | Canonical business entity and SME/chain classification. |
| business_locations | Branch/location entity linked to a business and Place ID. |
| business_categories | Internal category taxonomy and Google type mappings. |
| franchise_brands | Blacklist, aliases, domains, and classification rules. |
| contacts | Phone, email, contact form, Messenger, WhatsApp, source, confidence, and verification. |
| social_accounts | Platform, handle, URL, status, metrics where permitted, and verification. |
| websites | Domain, URL, technology findings, contact pages, and audit status. |
| digital_audits | Rule-based and AI-generated marketing audit results. |
| lead_scores | Score version, factor values, total, priority, and explanation. |
| service_recommendations | Recommended QROAD services and rationale. |
| crm_activities | Calls, emails, DMs, meetings, notes, follow-ups, and outcomes. |
| opportunities | Pipeline stage, value, probability, next action, win/loss reason. |
| do_not_contact | Business/contact suppression records and reason. |
| audit_logs | Immutable user and system action history. |

## 9.3 Key Business Fields

| Field | Description |
| --- | --- |
| business_id | Canonical QROAD business identifier. |
| legal_or_display_name | Current business name. |
| normalized_name | Normalized value for matching. |
| brand_candidate_name | Potential brand entity. |
| business_type | Internal category. |
| sme_classification | Independent, local chain, review, large chain, known franchise, unknown. |
| estimated_branch_count | System-estimated number of branches. |
| classification_confidence | 0-100. |
| classification_reason | Human-readable evidence. |
| lead_status | Current qualification status. |
| assigned_owner_id | Sales owner. |
| data_quality_score | Completeness and verification quality. |

## 9.4 Data Provenance Fields

data_source: google_places, official_website, official_social, public_business_directory, manual_research, direct_business_confirmation, AI_inference.

source_url or source_reference.

collected_at and verified_at.

verification_method and verification_confidence.

google_last_fetched_at and refresh_due_at for Google-referenced content.

created_by, updated_by, and change history.

# 10. Digital Marketing Audit and AI Analysis

## 10.1 Audit Objective

The system shall identify actionable marketing gaps, not merely collect contact details. Each qualified SME should receive a structured audit explaining where QROAD can help and which service is most relevant.

## 10.2 Rule-Based Audit Fields

| Area | Example Checks | Output |
| --- | --- | --- |
| Website | Website exists, HTTPS, mobile-friendly, current content, contact page, booking, e-commerce. | Boolean and 0-5 score. |
| Facebook | Official page exists, recent posting, engagement signals, complete contact information. | Status, recency, 0-5 score. |
| Instagram | Official account exists, visual quality, posting frequency, reels usage, profile completeness. | Status, recency, 0-5 score. |
| TikTok | Official account exists, recent video activity, local relevance. | Status, recency, 0-5 score. |
| Local visibility | Google profile completeness, website linkage, business-category consistency. | 0-5 score. |
| Conversion | Booking, reservation, inquiry form, online store, chat, voucher, loyalty capability. | Gap list and 0-5 score. |
| Content quality | Image/video consistency, offers, calls to action, brand presentation. | 0-5 score and notes. |

## 10.3 AI Analysis Requirements

AI output must be structured JSON validated against a versioned schema.

AI must receive only the minimum data required for the audit.

AI shall not invent contact details, follower counts, posting dates, branch counts, or factual observations.

Every recommendation must cite the observed evidence fields used by the system.

The system shall store model name, prompt version, schema version, input hash, output, timestamp, and token/cost metadata.

Low-confidence or contradictory results shall be routed to manual review.

{ "marketing_need": "HIGH", "top_gaps": [ "No official website detected", "Instagram inactive for more than 60 days", "No online booking or voucher mechanism" ], "recommended_services": [ "Social Media Management", "Local Meta Advertising", "Voucher Hunt Campaign" ], "sales_rationale": "The business has a strong local location and active Facebook page but lacks conversion tools and consistent Instagram content.", "confidence": 0.87 }

## 10.4 Human Review

Sales and research users shall be able to approve, edit, reject, or regenerate AI recommendations. Manual edits must not overwrite the original AI output; both versions shall remain auditable.

# 11. Lead Scoring and Service Recommendation Engine

## 11.1 Default Score Model

| Factor | Max Points | Example Criteria |
| --- | --- | --- |
| SME confidence | 25 | Independent or local SME chain with high classification confidence. |
| Digital marketing need | 25 | Missing or weak website/social/conversion presence. |
| Business potential | 20 | Commercial-area quality, category fit, estimated business scale, multi-branch opportunity. |
| Contact availability | 20 | Verified phone, email, official social account, website contact form. |
| Commercial-area value | 10 | Priority of district/road and expected customer spending. |
| Total | 100 | Versioned and configurable. |

## 11.2 Priority Bands

| Score | Priority | Default Action |
| --- | --- | --- |
| 80-100 | S | Immediate personalized outreach and account research. |
| 65-79 | A | Priority contact within the sales SLA. |
| 50-64 | B | Standard outbound sequence or researcher completion. |
| 35-49 | C | Nurture, periodic refresh, or low-cost outreach. |
| 0-34 | Low | Hold, enrich later, or exclude. |

## 11.3 QROAD Service Mapping

| Observed Gap / Opportunity | Recommended Service |
| --- | --- |
| Inactive or inconsistent Facebook / Instagram | Social Media Management and Content Production |
| Low local awareness | Local Meta Advertising and Performance Marketing |
| Strong product but weak content | Photo, Video, Graphic Design, and Short-Form Content |
| Restaurant or retail promotion need | Voucher Hunt Campaign |
| Low repeat visits | QROAD Loyalty and Cross-Merchant Points Solution |
| No e-commerce capability | Online Store Setup and Management |
| Need creator exposure | Influencer Marketing |
| Poor website or booking flow | Website, Landing Page, Reservation, and Conversion Optimization |
| International customer opportunity | Localization, Multilingual CS, and Global Marketing |

## 11.4 Score Versioning

All score weights and thresholds must be configurable.

Every score record must store score_model_version.

Recalculation shall create a new score record, not overwrite historical scores.

The UI must explain the point contribution by factor.

# 12. Sales CRM Requirements

## 12.1 Required Pipeline

NEW -> RESEARCHING -> QUALIFIED -> READY_TO_CONTACT -> CONTACTED -> REPLIED -> MEETING_SCHEDULED -> PROPOSAL_SENT -> NEGOTIATING -> WON / LOST / NURTURE / DO_NOT_CONTACT

## 12.2 CRM Lead Profile

Business overview, category, SME classification, branch count, location, map link, and commercial zone.

Verified official contacts and social channels with source and confidence.

Digital audit summary, observed gaps, score breakdown, priority, and recommended services.

Assigned sales owner, team, next action, due date, and overdue indicator.

Complete activity timeline and file attachments.

Opportunity value, probability, proposal details, and win/loss reason.

Suppression / do-not-contact status clearly displayed.

## 12.3 Activity Types

| Activity | Required Fields |
| --- | --- |
| Call | Date/time, contact, outcome, note, next action. |
| Email | Recipient, subject, status, note, related template, opt-out status. |
| Facebook / Instagram DM | Platform, account, status, note, next action. |
| Contact Form | Page URL, submission date, message summary, outcome. |
| Meeting | Date/time, attendees, notes, action items. |
| Proposal | Document link, amount, validity, services, status. |
| Internal Note | Author, timestamp, visibility, note. |
| Status Change | Previous status, new status, reason, user. |

## 12.4 Sales SLA and Automation

S-priority leads: next action due within 1 business day.

A-priority leads: next action due within 2 business days.

B-priority leads: standard sequence or research completion.

Overdue follow-ups must appear on dashboard and optional email/Slack notification.

The same business must not be contacted by multiple sales users simultaneously without visibility.

## 12.5 Export Requirements

Authorized users shall be able to export filtered leads to CSV/XLSX. The export must include a timestamp, filter summary, exporting user, and an audit-log entry. Suppressed contacts must be excluded or explicitly marked according to policy.

# 13. User Interface Requirements

## 13.1 Dashboard

Total businesses discovered, SME candidates, excluded franchises, manual review queue, qualified leads, and sales pipeline.

Coverage by city, commercial area, road, category, and priority.

API usage and estimated cost by day, month, endpoint, field-mask stage, and environment.

Lead funnel: discovered -> qualified -> contacted -> replied -> meeting -> proposal -> won.

Sales activity, overdue follow-up, owner performance, and conversion rate.

## 13.2 Map and Search-Zone Screen

Display roads, zones, generated points, radii, discovered businesses, and coverage status.

Filter by city, road, category, priority, scan status, and date.

Allow authorized users to add, edit, disable, and manually place search points.

Preview estimated API call count before execution.

## 13.3 Lead List

| Required Column | Behavior |
| --- | --- |
| Priority / Score | Sortable, filterable, color-coded. |
| Business Name | Open lead profile. |
| Category | Multi-select filter. |
| City / Area / Road | Hierarchical filter. |
| SME Classification | Filter and manual override with reason. |
| Digital Need | High / Medium / Low. |
| Contact Coverage | Phone, email, website, Facebook, Instagram indicators. |
| Pipeline Status | Inline status update subject to permission. |
| Owner / Next Action | Assignment and due date. |
| Last Verified | Data freshness indicator. |

## 13.4 Manual Review Queues

Potential duplicate review.

Uncertain franchise / chain classification.

Conflicting website or social identity.

Low-confidence contact data.

AI audit requiring human confirmation.

Failed API or enrichment jobs requiring intervention.

# 14. Automation and Background Jobs

| Job | Default Schedule / Trigger | Required Controls |
| --- | --- | --- |
| Search-zone discovery | Manual and scheduled | Pause, resume, retry, budget guardrail, idempotency. |
| Place basic-detail refresh | When new or stale | Rate limit, retry with backoff, stale-record queue. |
| Contact enrichment | After SME screening | Domain limits, robots/terms compliance, confidence assignment. |
| Digital audit | After minimum data is available | Versioned rule set and AI schema validation. |
| Lead scoring | After audit or relevant data change | Versioned score model; recalculate without history loss. |
| Franchise reclassification | Nightly or on brand-rule update | Impact preview and reversible batch action. |
| Follow-up reminders | Hourly / daily | Owner notification and overdue dashboard. |
| Data freshness review | Weekly / monthly | Prioritized by score and last verification date. |
| Backup | Daily | Encrypted, monitored, and restoration-tested. |

## 14.1 Job Reliability

Use idempotency keys for discovery and enrichment jobs.

Apply exponential backoff for transient API errors.

Use dead-letter queues for repeated failures.

Expose job progress, processed count, success count, error count, and remaining count.

Allow safe restart after service interruption.

# 15. Security, Privacy, Compliance, and Data Governance

## 15.1 Security Requirements

Use SSO or secure authentication with MFA for administrators where feasible.

Encrypt data in transit and at rest.

Store all credentials in a managed secrets service.

Apply least-privilege access to databases, queues, storage, and cloud APIs.

Protect all write endpoints against CSRF, injection, broken access control, and mass-assignment risks.

Rate-limit login, export, search execution, and external API endpoints.

Conduct dependency scanning and secret scanning in CI/CD.

## 15.2 Contact Data Rules

Prioritize public official business contact information: business phone, official email, official website, official social page, public contact form, official Messenger, or public WhatsApp business channel.

Do not collect sensitive personal information.

Do not infer or generate private personal contact data.

Every contact record must have a source, collection date, verification status, and confidence level.

Personal mobile numbers or personal emails discovered incidentally shall require stricter review and must not be used automatically.

## 15.3 Philippine Direct-Marketing Controls

The system is not a substitute for legal review. Before production outbound campaigns, QROAD shall define the applicable lawful basis, privacy notice, legitimate-interest assessment where applicable, retention period, and communication rules. The system must support the following controls:

Do Not Contact / suppression list at business and contact level.

Opt-out recording with date, channel, source message, and reason.

Immediate prevention of future automated outreach after a valid objection or opt-out.

Privacy notice reference and policy version.

Purpose limitation and role-based access.

Retention and deletion workflow.

Audit history for contact use, export, and status changes.

Compliance Note Philippine National Privacy Commission guidance states that direct marketing involving personal information may, in some cases, be assessed under legitimate interest, but an assessment is required and consent may be necessary where the processing significantly affects rights and freedoms. Data subjects also have the right to object to direct marketing. Obtain legal review before launch.

## 15.4 Google Maps Platform Policy Controls

Store Place IDs as durable reference identifiers.

Apply current caching, attribution, display, and terms requirements to other Google content.

Maintain a Google data refresh policy and data-origin labels.

Do not scrape Google Maps consumer pages or use unauthorized extraction methods.

Provide required Google Maps attribution wherever Google content is displayed.

# 16. Logging, Monitoring, Cost Control, and Reliability

## 16.1 Required Operational Metrics

| Category | Metrics |
| --- | --- |
| Google API | Requests, success rate, error code, latency, endpoint, field mask, SKU stage, estimated cost. |
| Discovery | Zones complete, points complete, places found, new Place IDs, duplicates, coverage. |
| Enrichment | Websites found, contacts found, social accounts found, verification rate, failures. |
| Classification | Independent, local chain, manual review, large chain, franchise, unknown. |
| AI | Requests, model, tokens, cost, validation failures, low-confidence outputs. |
| CRM | Leads by status, activities, overdue tasks, response rate, meeting rate, win rate. |
| System | CPU, memory, queue depth, worker failures, database performance, storage, backups. |

## 16.2 Budget Guardrails

Admin-configurable daily and monthly Google API budget limits.

Warning at 50%, 75%, 90%, and 100% of budget.

Automatic pause of non-critical discovery jobs at the hard limit.

Separate budgets by environment and API stage.

Pre-run cost estimate based on zone count, point count, category count, expected pagination, and field-mask stage.

## 16.3 Error Handling

| Error Type | Required Response |
| --- | --- |
| 429 / quota | Pause or slow jobs, retry with backoff, notify admin if persistent. |
| 5xx external error | Retry with backoff; move to dead-letter queue after limit. |
| Invalid request | Do not retry blindly; log payload summary and configuration error. |
| Authentication / permission | Stop affected job and notify administrator. |
| Schema mismatch | Quarantine response, preserve raw metadata where permitted, and alert developer. |
| AI JSON validation failure | Retry with controlled repair once; otherwise manual review. |

# 17. API and Integration Requirements

## 17.1 Internal REST API Modules

| Module | Example Endpoints |
| --- | --- |
| Authentication | /auth/login, /auth/refresh, /auth/logout, /users, /roles |
| Search zones | /zones, /zones/{id}, /zones/{id}/points, /zones/import |
| Discovery | /discovery-runs, /discovery-runs/{id}/start, /pause, /resume, /retry |
| Businesses | /businesses, /businesses/{id}, /businesses/{id}/classify, /merge |
| Contacts | /businesses/{id}/contacts, /contacts/{id}/verify |
| Audits | /businesses/{id}/audits, /audits/{id}/approve, /regenerate |
| Scoring | /businesses/{id}/scores, /score-models, /recalculate |
| CRM | /leads, /activities, /opportunities, /follow-ups, /assignments |
| Reports | /reports/coverage, /reports/funnel, /reports/api-cost, /exports |
| Admin | /settings, /categories, /franchise-brands, /budgets, /audit-logs |

## 17.2 API Standards

Version all public/internal APIs under /api/v1.

Use OpenAPI documentation and typed request/response models.

Implement pagination, sorting, filtering, and field selection for large lists.

Use consistent error objects with code, message, trace ID, and safe details.

Use idempotency keys for bulk and job-creation endpoints.

Never return secrets, raw provider tokens, or sensitive internal configuration.

## 17.3 n8n Integration

n8n may be used for notifications, scheduled operational summaries, and approved outbound workflows. Core discovery, deduplication, classification, database integrity, and scoring logic should remain in the application backend rather than depend entirely on n8n.

# 18. Testing and Quality Assurance

## 18.1 Required Test Coverage

| Test Type | Minimum Coverage |
| --- | --- |
| Unit tests | Name normalization, duplicate rules, chain thresholds, scoring, permissions, status transitions. |
| Integration tests | Google API client, database, queue, AI structured output, export, authentication. |
| Contract tests | Provider response parsing and field-mask assumptions. |
| End-to-end tests | Import -> discovery -> classification -> enrichment -> audit -> score -> CRM. |
| Performance tests | Large lead lists, bulk imports, background queues, exports, dashboard queries. |
| Security tests | RBAC, injection, export authorization, secret exposure, rate limiting. |
| Data-quality tests | Duplicate rate, classification precision, contact verification, missing data. |
| Recovery tests | Worker restart, partial job resume, queue retry, backup restoration. |

## 18.2 Required Business Test Scenarios

1. Import the commercial-road Excel and generate search zones without duplicate records.

2. Run a restaurant search for a selected commercial road and save new Place IDs.

3. Repeat the same search and confirm idempotent upsert behavior.

4. Detect a known franchise by name alias and official domain.

5. Retain a 3-branch local business as LOCAL_SME_CHAIN.

6. Route a 7-location business to MANUAL_REVIEW_CHAIN.

7. Consolidate duplicate branch records while preserving source history.

8. Enrich an official website and store verified phone, email, social links, and source URL.

9. Generate a valid structured audit and lead score.

10. Assign the lead, create a follow-up, change status, and view the complete activity timeline.

11. Apply Do Not Contact and confirm all automated outreach is blocked.

12. Reach a configured API budget threshold and confirm jobs pause or warn as designed.

## 18.3 Data-Quality Acceptance Targets

| Metric | Target |
| --- | --- |
| Place ID duplicate rate after upsert | 0% exact duplicate records |
| Known franchise detection on test set | >= 95% |
| Independent/local SME classification precision on reviewed test set | >= 90% |
| Verified contact false-match rate | <= 3% |
| Score calculation reproducibility | 100% for same version and same inputs |
| Audit JSON schema validity | >= 99%; failures routed to review |

# 19. Development Phases and Milestones

| Phase | Scope | Primary Output |
| --- | --- | --- |
| Phase 0 - Technical Design | Confirm stack, Google project, data policy, schema, UI wireframes, cost model. | Approved architecture and backlog. |
| Phase 1 - Data Foundation | Excel import, zones, points, categories, database, users, RBAC. | Seed-data and admin foundation. |
| Phase 2 - Google Discovery | Nearby/Text Search, Place ID upsert, jobs, logs, budgets, map coverage. | Operational discovery engine. |
| Phase 3 - SME Classification | Normalization, duplicates, franchise master, branch count, review queues. | Qualified SME candidate database. |
| Phase 4 - Enrichment and Audit | Website/contact/social enrichment, digital audit, AI output. | Actionable marketing intelligence. |
| Phase 5 - Scoring and CRM | Lead scoring, recommendations, pipeline, activities, dashboard, export. | Sales-ready platform. |
| Phase 6 - QA and Production | Testing, security, performance, documentation, deployment, training. | Production release. |

## 19.1 MVP Geographic Rollout

| Wave | Commercial Clusters |
| --- | --- |
| Wave 1 | Makati CBD / Poblacion, BGC, Ortigas CBD / Kapitolyo |
| Wave 2 | Tomas Morato / Timog, Greenhills / Wilson |
| Wave 3 | BF Homes / Aguirre Avenue, Alabang / Filinvest / Molito |
| Wave 4 | Remaining Metro Manila commercial roads from the seed Excel file |

## 19.2 MVP Vertical Rollout

| Priority | Verticals |
| --- | --- |
| A | Restaurant, Café |
| A | Beauty Salon, Skin Clinic |
| A | Dental Clinic, Veterinary Clinic |
| B | Gym, Boutique, Pet Shop, Boutique Hotel |
| C | Professional services and other selected SMEs |

# 20. Acceptance Criteria

The MVP will be accepted only when the following conditions are demonstrated in the staging environment and confirmed in production after deployment:

The seed Excel file imports successfully and can be re-imported safely.

Search zones and points can be viewed, edited, enabled, disabled, and scanned.

Google Places API requests use restricted credentials, minimal staged field masks, logs, and budget controls.

Place IDs are deduplicated and traceable to discovery runs.

Known franchises are excluded based on configurable brand rules.

Local multi-branch SMEs are retained according to configured thresholds.

Contact and digital-presence records include source, confidence, and verification date.

Digital audit output is structured, reviewable, and evidence-based.

Every qualified lead receives a reproducible score and QROAD service recommendation.

CRM pipeline, assignment, activities, follow-ups, search, filters, exports, and reporting function correctly.

Do Not Contact controls prevent future automated outreach.

Audit logs, backups, monitoring, and error handling are operational.

Technical and user documentation are delivered and current.

## 20.1 Non-Acceptance Conditions

Google Maps consumer-page scraping is used instead of approved APIs.

API keys are exposed in the browser, repository, or logs.

All Google fields are requested in a single expensive call without staged qualification.

Franchise rules are hard-coded and cannot be updated by administrators.

AI output can create unsupported facts or contact information without evidence.

Opt-out / Do Not Contact controls are missing or can be bypassed.

Bulk exports are unaudited or available to unauthorized users.

# 21. Final Deliverables

| No. | Deliverable | Format / Requirement |
| --- | --- | --- |
| 1 | Source code | Version-controlled repository with clean commit history. |
| 2 | Environment files | Documented templates only; no live secrets in repository. |
| 3 | Database schema | Migrations, ERD, indexes, seed scripts, and data dictionary. |
| 4 | API documentation | OpenAPI / Swagger and provider integration notes. |
| 5 | Deployment package | Docker, CI/CD, environment setup, rollback instructions. |
| 6 | Admin guide | Users, roles, zones, categories, franchise rules, budgets, scoring. |
| 7 | Operations guide | Running scans, reviewing queues, refreshing data, monitoring costs. |
| 8 | Sales user guide | Lead profiles, assignments, activities, follow-ups, pipeline, export. |
| 9 | Security and privacy guide | Access, secrets, logging, suppression, retention, incident steps. |
| 10 | QA report | Test plan, results, known limitations, and acceptance checklist. |
| 11 | Production handover | Credentials inventory, service ownership, backup, monitoring, support contacts. |

Handover Requirement The project is not complete when only the application UI is delivered. Source code, database migrations, deployment instructions, provider configuration, test results, operating procedures, and administrator documentation are mandatory handover items.

# Appendix A. Recommended Enumerations

## A.1 SME Classification

INDEPENDENT_SME LOCAL_SME_CHAIN MANUAL_REVIEW_CHAIN LARGE_CHAIN KNOWN_FRANCHISE UNKNOWN

## A.2 Lead Status

DISCOVERED BASIC_DETAILS_PENDING CHAIN_SCREENING EXCLUDED_FRANCHISE MANUAL_REVIEW SME_CANDIDATE CONTACT_ENRICHMENT DIGITAL_AUDIT SCORED QUALIFIED READY_FOR_SALES ARCHIVED

## A.3 CRM Pipeline

NEW RESEARCHING QUALIFIED READY_TO_CONTACT CONTACTED REPLIED MEETING_SCHEDULED PROPOSAL_SENT NEGOTIATING WON LOST NURTURE DO_NOT_CONTACT

## A.4 Contact Verification

UNVERIFIED LOW_CONFIDENCE MEDIUM_CONFIDENCE HIGH_CONFIDENCE VERIFIED INVALID OPTED_OUT

# Appendix B. Initial Business Category Mapping

| Internal Category | Google Place Type / Search Strategy | Priority |
| --- | --- | --- |
| Restaurant | restaurant plus selected restaurant subtypes | A |
| Café | cafe, coffee_shop where supported | A |
| Bakery | bakery | A |
| Beauty Salon | beauty_salon | A |
| Hair Salon | hair_salon | A |
| Spa | spa | A |
| Skin Clinic | Use supported health/beauty types plus Text Search phrases | A |
| Dental Clinic | dentist | A |
| Veterinary Clinic | veterinary_care | A |
| Gym / Fitness | gym, fitness_center where supported | B |
| Boutique / Clothing | clothing_store plus local Text Search phrases | B |
| Pet Shop | pet_store | B |
| Boutique Hotel | lodging / hotel plus qualification rules | B |
| Auto Detailing | car_wash and Text Search phrases | B |
| Professional Services | Selected types and Text Search phrases | C |

The developer must validate currently supported Google place types before implementing the category mapping. The mapping table must be administrator-configurable.

# Appendix C. Example Lead Record

| Field | Example |
| --- | --- |
| Business | Aguirre Garden Café |
| Location | Aguirre Avenue, BF Homes, Parañaque |
| Classification | LOCAL_SME_CHAIN |
| Estimated Branches | 2 |
| Official Website | Not found |
| Facebook | Active |
| Instagram | Inactive / low posting frequency |
| Online Booking | Not found |
| Verified Contact | Official phone and Facebook page |
| SME Confidence | 24 / 25 |
| Digital Marketing Need | 23 / 25 |
| Business Potential | 17 / 20 |
| Contact Availability | 17 / 20 |
| Commercial Area Value | 9 / 10 |
| Total Score | 90 / 100 - Priority S |
| Recommended Services | Social Media Management, Voucher Hunt, Local Meta Ads, Loyalty Solution |

# Appendix D. Simplified Database Example

CREATE TABLE businesses ( business_id UUID PRIMARY KEY, display_name TEXT NOT NULL, normalized_name TEXT NOT NULL, business_type TEXT, sme_classification TEXT NOT NULL DEFAULT 'UNKNOWN', estimated_branch_count INTEGER, classification_confidence NUMERIC(5,2), classification_reason TEXT, lead_status TEXT NOT NULL DEFAULT 'DISCOVERED', assigned_owner_id UUID, created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW() ); CREATE TABLE google_place_references ( place_id TEXT PRIMARY KEY, business_location_id UUID, first_discovered_at TIMESTAMPTZ NOT NULL, google_last_fetched_at TIMESTAMPTZ, refresh_due_at TIMESTAMPTZ, source_method TEXT, last_field_mask TEXT );

# Appendix E. Official Technical and Compliance References

The following official references were reviewed for this work order. The development team must re-check them before implementation and production release because APIs, fields, SKU classifications, pricing, policies, and legal guidance may change.

| Reference | Official URL |
| --- | --- |
| Google Places API (New) Overview | https://developers.google.com/maps/documentation/places/web-service/overview |
| Nearby Search (New) | https://developers.google.com/maps/documentation/places/web-service/nearby-search |
| Text Search (New) | https://developers.google.com/maps/documentation/places/web-service/text-search |
| Place Details (New) | https://developers.google.com/maps/documentation/places/web-service/place-details |
| Place Data Fields and SKU Tiers | https://developers.google.com/maps/documentation/places/web-service/data-fields |
| Choose Fields / Field Masks | https://developers.google.com/maps/documentation/places/web-service/choose-fields |
| Places API Policies and Attributions | https://developers.google.com/maps/documentation/places/web-service/policies |
| Place IDs | https://developers.google.com/maps/documentation/places/web-service/place-id |
| Places API Usage and Billing | https://developers.google.com/maps/documentation/places/web-service/usage-and-billing |
| Google Maps Platform Pricing | https://developers.google.com/maps/billing-and-pricing/pricing |
| Manage Google Maps Platform Costs | https://developers.google.com/maps/billing-and-pricing/manage-costs |
| Places Aggregate API Overview | https://developers.google.com/maps/documentation/places-aggregate/overview |
| NPC Circular No. 2023-04 - Guidelines on Consent | https://privacy.gov.ph/wp-content/uploads/2023/11/NPC-Circular-No.-2023-04_Guidelines-on-Consent_07Nov2023.pdf |
| Philippine National Privacy Commission - Right to Object | https://privacy.gov.ph/right-to-object/ |

## E.1 Current Technical Facts Reflected in This Document

Places API (New) requires a response FieldMask for Nearby Search, Text Search, and Place Details.

Nearby Search (New) supports maxResultCount from 1 to 20 and is suited to small, systematic search areas.

Text Search (New) supports pageSize from 1 to 20 and continuation with nextPageToken/pageToken.

Place IDs may be stored indefinitely as an exception to Google caching restrictions.

Google cost optimization should use minimal field masks because the highest applicable SKU in the requested fields determines billing.

Places Aggregate API can return counts or Place IDs; Place IDs are returned only when the matching count is 100 or fewer.

Philippine privacy guidance requires an appropriate legal basis and supports a right to object to direct marketing.

# Developer Acknowledgement

The assigned developer or development lead shall review this document before estimation and identify any technical constraint, API policy issue, security concern, cost concern, or requirement ambiguity. Any proposed deviation must be documented with impact, alternative design, and approval request.

| Development Lead |  |
| --- | --- |
| Company / Team |  |
| Date Reviewed |  |
| Estimated MVP Delivery Plan |  |
| Signature / Approval |  |